| Date | 30/10/2025 |
| --- | --- |
| Time id | NM2025TMID05890 |
| Project name | Calculating Family Expenses using Service Now |
| Maximum mark | 5 marks |

Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story Points)

Project Planning Template: Calculating Family Expenses

1. Product Backlog

| S.No | Feature / Task | Description | Priority | Status |
| --- | --- | --- | --- | --- |
| 1 | User Registration & Login | Allow users to create an account and securely log in. | High | Pending |
| 2 | Add Monthly Income | Feature for users to input total monthly income. | High | Pending |
| 3 | Add Expense Categories | Users can define expense categories (e.g., Food, Rent, Bills, Savings). | High | Pending |
| 4 | Record Expenses | Allow users to enter daily/weekly expenses with date and category. | High | Pending |
| 5 | View Expense Summary | Display expense breakdown in table and pie chart format. | Medium | Pending |
| 6 | Budget Limit & Alerts | Notify users when a category exceeds its monthly budget limit. | Medium | Pending |
| 7 | Generate Reports | Provide downloadable expense reports (PDF/Excel). | Medium | Pending |
| 8 | Data Backup & Restore | Allow users to back up and restore expense data. | Low | Pending |
| 9 | Multi-User Family Access | Enable multiple family members to contribute to shared expenses. | Low | Pending |

2. Sprint Planning

| Sprint No | Duration | Goals / Deliverables | Planned Stories | Estimated Velocity |
| --- | --- | --- | --- | --- |
| Sprint 1 | 2 weeks | Set up authentication and income input module. | User Login, Add Income | 25 points |
| Sprint 2 | 2 weeks | Expense entry and category management. | Expense Categories, Add Expense | 30 points |
| Sprint 3 | 2 weeks | Budget tracking and notifications. | Budget Limit, Alerts | 25 points |
| Sprint 4 | 2 weeks | Reports and analytics dashboard. | Reports, Summary Graphs | 35 points |
| Sprint 5 | 1 week | Final testing, backup, and deployment. | Backup, Multi-user feature | 20 points |

3. User Stories

| Story ID | User Story | Acceptance Criteria | Story Points |
| --- | --- | --- | --- |
| US1 | As a user, I want to log in securely so that my data is protected. | Login must validate credentials and store tokens securely. | 8 |
| US2 | As a user, I want to add my income to track available funds. | Income should be editable and persist after refresh. | 5 |
| US3 | As a user, I want to categorize my expenses to understand spending patterns. | Category creation and edit options must be available. | 8 |
| US4 | As a user, I want to visualize my expenses in charts to track spending. | Chart updates dynamically with new data. | 13 |
| US5 | As a user, I want to receive alerts when I overspend. | Alerts triggered when spending > budget limit. | 10 |
| US6 | As a family admin, I want to generate monthly reports. | Reports must summarize income, expenses, and savings. | 13 |

4. Story Points & Velocity Chart

| Sprint | Total Story Points Planned | Completed | Velocity (Points/Sprint) | Notes |
| --- | --- | --- | --- | --- |
| 1 | 25 | 20 | 20 | Login & income features completed. |
| 2 | 30 | 27 | 27 | Expense and category module stable. |
| 3 | 25 | 23 | 23 | Budget alerts tested. |
| 4 | 35 | 30 | 30 | Dashboard and reports done. |
| 5 | 20 | 18 | 18 | Deployment phase. |

Average Velocity: 23.6 points per sprint

5. Tools & Methodology

- Methodology: Agile Scrum

- Tools: Jira / Trello / ClickUp

- Team Roles:

  - Product Owner – Defines backlog & priorities

  - Scrum Master – Facilitates sprint planning and reviews

  - Developers – Implement features

  - Testers – Ensure functionality meets acceptance criteria

### Velocity

Average Velocity=20+27+23+30+185           =23.6 story points per sprint

Burndown Chart:

The Burndown Chart tracks remaining story points over sprint days, showing team progress. It helps ensure timely completion of the Calculating Family Expenses project tasks.